CODING AGENT Operating Standards Six universal standards for any LLM-powered coding agent system Version 1.0 ¦ March 2026

About this document

These six standards apply to any system where LLM agents plan, build, and test software.

They are not tied to any specific framework, language, or tool.

Use them as AGENTS.md content, skill files, or system prompt sections.

The key difference from human engineering standards: these are designed around how

LLMs reason, what breaks them, and what makes them produce consistent output.

| Standard | Name | Where it lives | Who it governs |
| --- | --- | --- | --- |
| 1 | Project Planning | SKILL.md — planner agent | Planner / Orchestrator |
| 2 | Coding Standards | AGENTS.md — all agents | All implementation agents |
| 3 | Test-Driven Development | SKILL.md — tester agent | Planner + Tester |
| 4 | Definition of Done | AGENTS.md — all agents | All agents |
| 5 | Token-Aware Task Sizing | SKILL.md — planner agent | Planner / Orchestrator |
| 6 | Agent Handoff Format | system_prompt — all subagents | All subagents |

STANDARD 1 Project Planning Standards How to break down any product spec into Epics, Stories, and Tasks

## 1.1 The Hierarchy

| Epic | A major feature area. Self-contained. 2–6 stories each. Examples: User Authentication, Dashboard, Payments API. |
| --- | --- |
| Story | A user-facing capability. Small enough for one agent to implement in one context window. One layer only — never cross frontend and backend in a single story. |
| Task | A single unit of work. One file, one function, one concern. Assigned to exactly one agent. Completable without needing another agent's output mid-way. |

## 1.2 Epic Format

Title: [Area Name] — e.g., "User Authentication" Description: What this area does and why it exists in the system. Priority: critical ¦ high ¦ medium ¦ low Success Criteria: What does DONE look like for this entire area? Must be observable — not "auth works" but "users can register, log in, and access protected routes."

## 1.3 Story Format

Title: [Action] [Subject] e.g., "Create user registration POST endpoint" User Story: As a [user type], I want [specific action] so that [concrete outcome]. Acceptance Criteria: (written BEFORE implementation — see Standard 3) - Given [system state], When [action taken], Then [verifiable result] - Given [error condition], When [action taken], Then [error handled] - Given [edge case], When [action taken], Then [correct behavior] Story Points: 1 (trivial) ¦ 2 (small) ¦ 3 (medium) ¦ 5 (large — split it) Assigned Agent: [one of: planner ¦ architect ¦ frontend ¦ backend ¦ database ¦ devops ¦ tester] Depends On: [story IDs that must complete first, if any]

## 1.4 Task Format

Title: [Verb] [specific thing] e.g., "Create UserCreate Pydantic request schema" e.g., "Add POST /api/users route to users.router" Description: Must be self-contained. Always include: - Exact file path to create or edit - Function / class names to create - Input types and output types - Pattern to follow (e.g., "follow the pattern in src/routers/health.py") - What NOT to do (prevents scope creep) Assigned Agent: [single agent] Depends On: [task IDs] RULE: A task description that needs more than 10 lines is too vague. A task description that mentions two files is too broad.

STANDARD 2 Coding Standards Universal rules all implementation agents must follow

Why these exist for agents specifically

Humans internalize conventions over time. Agents start fresh every invocation.

Without explicit standards, each agent call produces slightly different naming,

structure, and error handling — the codebase drifts and becomes inconsistent.

These standards must be in AGENTS.md so they are always loaded, not in a skill.

## 2.1 Naming Conventions

| Concern | Rule | Example |
| --- | --- | --- |
| Python functions/vars | snake_case | get_user_by_id, is_authenticated |
| Python classes | PascalCase | UserService, AuthMiddleware |
| TypeScript vars/funcs | camelCase | getUserById, handleSubmit |
| TypeScript components | PascalCase | UserCard, AuthForm |
| TypeScript types | PascalCase | UserResponse, ApiError |
| Boolean names | Prefix: is_, has_, can_ | isLoading, hasPermission, canRetry |
| Files (Python) | Match class name in snake_case | user_service.py for UserService |
| Files (TypeScript) | Match component name | UserCard.tsx for UserCard |
| Constants | UPPER_SNAKE_CASE | MAX_RETRY_COUNT, API_BASE_URL |

## 2.2 Structure Rules

- One class per file (Python) / one component per file (React). No exceptions.

- Functions: 30 lines maximum. If longer, split into smaller functions with clear names.

- Nesting depth: maximum 3 levels. Use early returns and guard clauses to flatten.

- Single Responsibility: every function does exactly one thing. Name it after what that one thing is.

- No magic numbers: extract constants with descriptive names.

## 2.3 Error Handling

| Context | Rule |
| --- | --- |
| Python — general | Never use bare except. Always catch a specific exception type. |
| Python — logging | Log with context: what operation, what input, what failed. Not just the error message. |
| FastAPI endpoints | Use HTTPException with the correct status code. Never return 200 with an error body. |
| FastAPI error shape | {"detail": "Human readable message", "code": "MACHINE_READABLE_CODE"} |
| TypeScript | Handle all Promise rejections. No unhandled .catch(). No floating awaits. |
| TypeScript fetch | Always handle both network errors and non-2xx responses separately. |
| Never | Swallow errors silently. Never return null to represent a failure — throw or return a Result type. |

## 2.4 API Conventions

- All endpoints define a Pydantic request schema and a Pydantic response schema — separately.

- Request schemas validate input. Response schemas exclude sensitive fields (never return password hashes).

- Use dependency injection for database sessions — never create sessions inside route handlers.

- Use HTTP status codes correctly: 200 OK, 201 Created, 400 Bad Request, 401 Unauthorized, 404 Not Found, 409 Conflict, 422 Validation Error, 500 Server Error.

- Never expose internal error details in API responses — log them server-side.

## 2.5 Comments

- Comment WHY, not WHAT. The code shows what. Comments explain intent, trade-offs, and non-obvious decisions.

- Every public function: docstring (Python) or JSDoc comment (TypeScript). Purpose, params, return, exceptions.

- Mark tech debt explicitly: # TECH DEBT: [reason] — [owner] — [date]

- Never commit commented-out code. Delete it. Git history exists for a reason.

STANDARD 3 Test-Driven Development Standards Acceptance criteria and tests are written before a single line of implementation code

The non-negotiable rule

No implementation task is assigned to a coding agent until:

(a) Acceptance criteria are written for the story, AND

(b) The tester agent has written failing tests for those criteria.

This order is enforced by the orchestrator. It is never skipped.

## 3.1 Workflow Order

| Step | Agent | Action |
| --- | --- | --- |
| 1 | Planner | Creates Epics and Stories with acceptance criteria written in full |
| 2 | Tester | Writes failing tests — one test per acceptance criterion |
| 3 | Implementation | Writes code to make the failing tests pass |
| 4 | Tester | Re-runs tests, confirms all pass, reports results |
| 5 | Orchestrator | Marks task done only after tester confirms pass |

## 3.2 Acceptance Criteria Format (Gherkin)

Given [the system is in a specific state] When [a specific action is taken] Then [a specific, verifiable outcome occurs] And [any additional assertions] Every story requires at minimum: 1 x happy path criterion — the expected case works 1 x error case criterion — failures are handled correctly 1 x integration criterion — it works with adjacent parts of the system GOOD: "Given a valid email and password, When POST /api/auth/login is called, Then a 200 response is returned with a JWT token in the body." BAD: "Login works correctly."

## 3.3 Test Writing Rules

| Rule | Detail |
| --- | --- |
| One test per criterion | Each acceptance criterion maps to exactly one named test function. Names must be readable as a sentence. |
| Test naming — Python | def test_login_returns_jwt_for_valid_credentials(): |
| Test naming — TypeScript | it('should return JWT for valid credentials', () => {}) |
| Mock all externals | DB calls, API calls, file system, email services — all mocked. Tests must run without network or DB. |
| Assert specifically | Assert the exact value, status code, or shape. Never assert just "not null" or "truthy". |
| Test independence | No test depends on another test's state. Each test sets up its own data and tears it down. |
| Coverage expectation | Every new public function: at minimum one unit test. Every new endpoint: at minimum one integration test. |

## 3.4 Story Description Template

Every story passed to a coding agent must include this block:

--- User Story: As a [user type], I want [action] so that [outcome]. Acceptance Criteria: - Given [state], When [action], Then [verifiable result] - Given [error state], When [action], Then [error handled gracefully] - Given [edge case], When [action], Then [correct behavior] Test Notes: - Unit tests needed: [list specific functions to test] - Integration tests needed: [list specific flows to test] - Mocks needed for: [list external dependencies] Definition of Done: (see Standard 4) ---

STANDARD 4 Definition of Done A task is not done until every item on this checklist passes

Why this exists

Without an explicit DoD, agents mark tasks done when code is written.

But "code written" is not done. Done means tested, clean, consistent, and integrated.

The orchestrator must verify this checklist before calling update_task_status("done").

## 4.1 Code Checklist

- Code written and matches the task description exactly — no extra features, no missing features

- All acceptance criteria from the story are implemented

- No placeholder code: no TODO, no pass, no raise NotImplementedException, no empty catch blocks

- No hardcoded values: secrets, URLs, and environment-specific values use env vars or config

- Naming follows the coding standards in Standard 2

- Functions are within the 30-line limit and nesting is within 3 levels

- All error cases are handled explicitly — no silent failures

## 4.2 Test Checklist

- Unit tests written for every new public function

- All acceptance criteria have a corresponding named test

- All tests pass — zero failures, zero errors

- All external dependencies are mocked in tests

- Tests are independent — none depend on another test's state

## 4.3 Quality Checklist

- All public functions have docstrings or JSDoc comments

- No commented-out code left behind

- No console.log or print statements left in production paths

- No imports of unused modules or packages

- Tech debt marked with # TECH DEBT comment if any shortcuts were taken

## 4.4 Integration Checklist

- New code does not break any existing passing tests

- API schema matches what downstream consumers expect

- Database migrations are included if schema changed

- Environment variables are documented in .env.example

- Task status updated to done in the tracker

STANDARD 5 Token-Aware Task Sizing This standard does not exist in human PM workflows — it is unique to LLM development

The core insight

Human developers are bounded by time and cognitive load.

LLM agents are bounded by context window and token cost.

A task that a human would complete in one afternoon may require

reading 20 files — which blows the context window and produces degraded output.

Task sizing for LLMs is about context budget, not effort estimate.

## 5.1 The Sizing Rules

| Signal | Verdict | Action |
| --- | --- | --- |
| Requires reading fewer than 5 files | RIGHT SIZE | Proceed as-is |
| Produces fewer than 3 new files | RIGHT SIZE | Proceed as-is |
| Describable completely in under 200 words | RIGHT SIZE | Proceed as-is |
| Touches both frontend AND backend | TOO BIG | Split: one story per layer |
| Requires reading more than 5 existing files | TOO BIG | Split or reduce scope |
| Produces more than 3 new files | TOO BIG | Split into multiple tasks |
| Description needs more than 10 bullet points | TOO VAGUE | Rewrite with specifics |
| References "the codebase" or "look around" | INVALID | Rewrite with exact file paths |

## 5.2 The LLM-Specific Constraints

### Constraint 1: Context window is the hard limit — not time or effort

A task is too big if completing it requires holding more than 5 files in context simultaneously. Split it, even if a human would do it in one session.

### Constraint 2: Agents have no implicit codebase knowledge

Every task description must be self-contained. The agent starts fresh. Include exact file paths, function names, the pattern to follow, and expected input/output types. Never write "update the existing service" — write which file, which function, what change, what the result should look like.

### Constraint 3: Agents cannot hold state between tasks

If Task 5 depends on a decision made in Task 3, restate that decision in Task 5's description. Do not reference a prior task and expect the agent to remember it. Each task invocation is stateless.

### Constraint 4: Ambiguity costs tokens and produces drift

Vague acceptance criteria like "works correctly" force the agent to guess and self-verify, consuming tokens in loops. Every criterion must be machine-verifiable: a specific input, a specific HTTP status code, a specific database state, a specific return value.

### Constraint 5: One agent, one concern, one context window

Never assign a task that requires coordinating two agents mid-task. Frontend and backend work for the same feature are two separate tasks, sequenced correctly, with the API contract (schema) defined first so both agents have the full contract in their context.

## 5.3 How to Split an Oversized Story

ORIGINAL (too big): Story: "Build user registration feature" — touches backend route, frontend form, DB model, email service, tests SPLIT CORRECTLY: Story 1 (database): "Create User SQLAlchemy model with email uniqueness constraint" Story 2 (backend): "Create POST /api/auth/register endpoint with email validation" Story 3 (frontend): "Build RegistrationForm component with validation and error display" Story 4 (tester): "Write integration tests for the full registration flow" Sequencing: Stories 1 and 2 can run in parallel. Story 3 needs the API contract from Story 2 (not the implementation). Story 4 needs Stories 1, 2, and 3 complete.

STANDARD 6 Agent Handoff Format Every subagent returns a structured block — no exceptions

Why this exists

Without a structured handoff, the orchestrator receives free-form text and must

guess what happened, what files were created, and whether to proceed.

A structured handoff eliminates ambiguity between agents and makes

the pipeline reliable and inspectable.

## 6.1 The Handoff Block

Every subagent must end every response with this exact block:

---HANDOFF--- STATUS: [DONE ¦ PARTIAL ¦ BLOCKED ¦ FAILED] SUMMARY: [1-2 sentences — what was accomplished] FILES_CREATED: [comma-separated absolute file paths, or NONE] FILES_MODIFIED: [comma-separated absolute file paths, or NONE] TESTS_WRITTEN: [YES — list test file paths ¦ NO] ASSUMPTIONS: [explicit list of assumptions made, or NONE] FLAGS: [risks, missing dependencies, decisions affecting other agents, breaking changes — or NONE] NEXT_SUGGESTED: [what should happen next in the pipeline] ---END HANDOFF---

## 6.2 Status Definitions

| Status | Meaning | Orchestrator Action |
| --- | --- | --- |
| DONE | Task is complete. All acceptance criteria met. Tests pass. | Update tracker. Proceed to next task. |
| PARTIAL | Task is incomplete. Some work done but gaps remain. Lists what is missing. | Review gaps. Decide: retry, reassign, or adjust plan. |
| BLOCKED | Cannot proceed. States the exact blocker clearly. | STOP. Surface blocker to user. Await instruction. Do not retry blindly. |
| FAILED | Task could not be completed. Explains what went wrong and why. | STOP. Report to user. Do not continue downstream tasks. |

## 6.3 Orchestrator Parsing Rules

- STATUS = BLOCKED or FAILED: Stop the pipeline immediately. Report to the user. Do not attempt the next task.

- FLAGS is not NONE: Surface every flag to the user before continuing. Flags affect other agents.

- ASSUMPTIONS is not NONE: Review assumptions. If any seem wrong, clarify with user before proceeding.

- FILES_CREATED / FILES_MODIFIED: Record these in the task notes. Pass relevant paths to the next agent explicitly.

- TESTS_WRITTEN = NO on an implementation task: Do not mark done. Route back to tester.

## 6.4 Handoff Example

---HANDOFF--- STATUS: DONE SUMMARY: Created the User SQLAlchemy model with email uniqueness constraint and a corresponding Alembic migration. FILES_CREATED: src/models/user.py, migrations/versions/001_create_users_table.py FILES_MODIFIED: migrations/env.py TESTS_WRITTEN: YES — tests/models/test_user.py ASSUMPTIONS: Used String(255) for email field. UUID not used for PK as the existing schema uses integer IDs throughout. FLAGS: The alembic migration requires running "alembic upgrade head" before the backend can start. This is a breaking change if the DB already exists. NEXT_SUGGESTED: Run alembic upgrade head (devops), then proceed to Story 2 — POST /api/auth/register endpoint (backend agent). ---END HANDOFF---

# Quick Reference — Where Each Standard Lives

Use this table when wiring these standards into your agent system.

| Standard | Planner SKILL.md | AGENTS.md (all agents) | Tester SKILL.md | Each subagent system_prompt |
| --- | --- | --- | --- | --- |
| 1 — Project Planning | Full standard | Summary only | - | - |
| 2 — Coding Standards | - | Full standard | - | Reference to AGENTS.md |
| 3 — TDD Standards | Workflow order + AC format | Workflow order | Test rules | Reference to tester skill |
| 4 — Definition of Done | - | Full checklist | Test items | Reference to AGENTS.md |
| 5 — Token-Aware Sizing | Full standard | Constraint list | - | - |
| 6 — Handoff Format | Parsing rules | Parsing rules | Full format | Full handoff block |

Final note

These standards work together. Standard 5 (token sizing) shapes how Standard 1 (planning) writes stories.

Standard 3 (TDD) enforces that Standard 4 (DoD) is met before Standard 6 (handoff) says DONE.

Standard 2 (coding) is what Standard 4 (DoD) checks against.

Implement all six or the system has gaps. Partial standards produce partial consistency.